Part A: Sprint 4 Progress Report

1. Sprint Execution Summary

Planned Work (Sprint 4 Goal)

Sprint 4 focused on:

•	Refactoring risky backend modules.

•	Enhancing the maintainability and readability of codes.

•	Aligning architecture and documentation.

•	Ensuring consistency between implementation and design

Completed Work

The following were completely filled out:

•	Refactored highly complex and duplicated key backend modules.

•	Better service and routing layer structure to enhance clarity and maintainability.

•	Normalized and standardized error processing on API endpoints.

•	Revised developer documentation based on real system architecture.

•	Documentation of implemented behavior aligned with API.

•	Refactored components that have been proven by current and revised test coverage.

Evidence:

•	Several commits of modular refactoring and cleanup.

•	Revised documentation files (architecture + developer docs)

•	Test suite of no regression following refactoring.

What Was Not Completed

Some deeper refactor opportunities were identified but deferred to avoid regression risk within the sprint timeline

Most Significant Technical Challenge

The main problem was that refactoring had to be made without regressions.

•	The codebase was implicitly dependent and there were closely coupled components.

•	Alterations in one module threatened to disrupt behavior in other modules.

How it was addressed:

•	Incremental refactoring was used, rather than in bulk.

•	Safety nets before and after changes were carried out using existing tests.

•	Code was checked and tested with expected API behavior.

What I Would Do Differently

I would:

•	Begin refactoring in smaller pieces at an earlier time in past sprints.

•	Establish more rigorous modular boundaries sooner in the project.

Why:

Waiting until Sprint 4 increased complexity and risk. Earlier structural discipline would have reduced the need for larger refactors later.

2. Midcourse Scope & Velocity Assessment

Velocity Trend (Sprints 1–4)

•	Sprint 1-2: High (clean, distinct, tasks such as testing and coverage) progress.

•	Sprint 3: Medium improvement (implementation of security added complexity)

•	Sprint 4: Minor slowdown because of cautious refactoring and avoidance of regressions.

Observation:

Velocity has decreased slightly as system complexity increased, this is expected at mid-project when tasks shift from building to stabilizing.

Scope Status

Status: ON TRACK (with slight modification)

•	The functionality of the core systems is still possible.

•	Certain less important improvements have been purposely not implemented.

Descoping Decision

Deferred:

•	Non-critical refactor extensions

•	Other optimizations that are unnecessary when delivering the final product.

Rationale:

Stability, correctness, and deliverability are given priority even at the expense of over-engineering.

3. Technical Risk Assessment

Risk 1: Refactor Regression Risk

Likelihood: Medium

Impact: High

Description: Changes in core modules may introduce hidden bugs.

Mitigation:

•	Maintain and increase test coverage.

•	Incremental refactoring approach

•	Check against API behavior on a per-change basis.

Risk 2: Integration & Environment Parity

Likelihood: Medium

Impact: Medium - High

Description: Differences between development and runtime environments may cause inconsistencies.

Mitigation:

•	Standardize environment configuration

•	Document setup clearly

•	Conduct uniform testing conditions.

Risk 3: Deployment & Repeatability

Likelihood: Medium

Impact: Medium

Description: Deployment process is not yet fully automated or documented

Mitigation:

•	Create deployment runbook in Sprint 5

•	Define repeatable steps for build and deployment

•	Ensure another team member can execute deployment independently

Scalability Observation

•	Existing system is operationally sound but not scalable.

•	Possible bottleneck: backend request processing with higher load.

Future Approach:

•	Implement service patterns of caching or stateless.

•	Assess horizontal scaling preparedness.

4. Sprint 5 Plan

Sprint 5 Goals

•	Stabilize system for release candidate

•	Complete deployment rehearsal

•	Create deployment runbook

•	Conduct end-to-end system testing.

•	Start complete paper drafting.

Dependencies / Blockers

•	Create deployment runbook in Sprint 5

•	Define repeatable steps for build and deployment

•	Ensure another team member can execute deployment independently